Project planning phase Milestone and Activity list

|  |  |
| --- | --- |
| Date | 03 November 2022 |
| Team ID | PNT2022TMID42262 |
| Project Name | Personal Assistance for seniors who are Self-  Reliant |

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| **Literature Survey & Information Gathering** | Gathering information by referring technical papers research publications which  describes literature survey. | 06 September 2022 |
| **Prepare Empathy Map** | To establish users pain and gain  prepare the empathy map canvas on problem statement. | 10 September 2022 |
| **Ideation** | Establishing brainstorm sessions and emphasize the top ideas  based on the importance of scalability and feasibility. | 17 September 2022 |
| **Proposed Solution** | Prepare the proposed solution which describes idea, uniqueness, customer satisfaction, business model and  scalability of solution. | 20 September 2022 |
| **Problem Solution Fit** | Prepare problem solution fit  which describes the existence of problem. | 1 October 2022 |
| **Solution Architecture** | Defining process of developing  solution based on predefined processes. | 6 October 2022 |
| **Customer Journey** | Prepare a customer journey map which understand the customers on users interaction and experiences from scratch to  finding solution. | 8 October 2022 |
| **Functional Requirement** | Prepare the functional  requirement document which specifies the requirements. | 11 October 2022 |
| **Data Flow Diagrams** | Draw the data flow diagrams  based on problem statement. | 12 October 2022 |
| **Technology Architecture** | Prepare a technology  architecture diagram which describes the working. | 15 October 2022 |

|  |  |  |
| --- | --- | --- |
| **Prepare Milestone & Activity List** | Prepare the milestone and  activity list of the project. | 03 November 2022 |
| **Project Development - Delivery of Sprint-1, 2, 3 &**  **4** | Develop and submit the developed code by implementing and testing it. | In PROGRESS |